NaoLab Business Plan v1.1 Trade operations platform · June 2026 Pablo Benéitez · naolab.io

# Table of contents

01. Executive summary

02. Problem and market

03. Product and roadmap

04. Business model

05. Go-to-market

06. Operations and execution

07. Finance

08. Key metrics

09. Long-term vision

10. Next steps

Reference milestone: March 2027 — sellable product, credible early traction, PMF in the export + bookings wedge.

# Version history

| Version | Date | Main change |
| --- | --- | --- |
| 1.0 | Jun 2026 | Initial BP (CargoLens / container visibility) |
| 1.1 | Jun 2026 | Pivot to trade-ops; March 2027 milestone; merged document |

# 01. Executive summary

NaoLab is a SaaS commercial operations platform for small freight forwarders and importers/exporters — orders, bookings, and trade setup in one workspace, without enterprise ERP complexity or cost.

## The problem in one sentence

Logistics SMBs run orders and bookings on inadequate tools (Excel, email, WhatsApp) because market ERPs cost €500 to several thousand per month and take months to implement — while commercial data (client, shipper, consignee, booking) gets lost across operators.

## The solution

A tool focused on export and bookings, easy to adopt and affordable — built by someone who has lived the problem from the inside for 10+ years at Maersk, Kuehne+Nagel, and Noatum.

Value proposition: export and booking operations in one place, with onboarding in hours, not months.

## Current state (June 2026)

| Dimension | Status |
| --- | --- |
| Product | Working MVP — export orders (PO), shipper bookings (SB), carrier bookings (CB), trade setup, partial client portal, messaging |
| Stack | React · Node.js · Express · MongoDB · CI/CD |
| Team | Solo founder — development, sales, product, support |
| Legal | Self-employed (in progress) — Kit Digital under evaluation |
| Domain | naolab.io / naolabs.com — being finalized |
| Positioning | Trade-ops for SMB forwarders — not container tracking as core |

## March 2027 target

| Metric | Target |
| --- | --- |
| Paying customers | 15–20 |
| MRR | €1,000–2,000 |
| Monthly churn | < 6% |
| Time to value | < 48 h (signup → first real PO or booking) |
| Testimonials | ≥ 2 publishable |

## Why now

Spain’s logistics SMB segment (~2,000 forwarders, mostly SMBs) remains underserved by accessible software.

The product already has live, sellable modules: PO → SB → CB with commercial masters.

The founder combines domain credibility and technical delivery — the main risk is commercial, not concept.

## What we do not do

We do not compete with CargoWise or commodity visibility tools.

We do not promise a full ERP before validating the wedge with paying customers.

## Critical next step

2–3 real pilots before October 2026 — symbolic price (€29/month), real operations, biweekly feedback.

# 02. Problem and market

## The real pain

A small forwarder (5–20 people) juggles:

Dozens of active orders and bookings across clients, shippers, and carriers

Scattered commercial data — PO in Excel, SB in email, CB on carrier portals

Client communication on shipment status with no minimal portal

No operational source of truth for shipper, consignee, and trade chain

Reliance on calls, email, and one-off carrier portals

Outcome: commercial data errors, rework, slow client responses, wasted operator time, and reputational risk.

## Target market

Primary segment: independent freight forwarders with 3–30 employees in Spain. Medium term: Spanish-speaking and European markets.

## Market indicators

| Data point | Value |
| --- | --- |
| Registered forwarders in Spain | ~2,000 companies, mostly SMBs |
| SMB logistics software growth (Europe) | ~8–10% annually |
| Global freight management software TAM | >$5B — underserved SMB segment |

## Primary buyer persona

Operations manager or head of ops at a small forwarder

35–55, logistics background, low tolerance for complex software

Direct buyer — no long procurement cycle

Price-sensitive but willing to pay when ROI is clear and fast (less Excel, fewer errors)

# 03. Product and roadmap

## Value proposition

Export and booking operations in one place, without enterprise ERP complexity or cost.

NaoLab centralizes what today lives in Excel, email, and WhatsApp: orders (PO), shipper bookings (SB), carrier bookings (CB), contractual clients, and client portal collaboration — onboarding in hours, not months.

We do not compete with CargoWise. We do the small forwarder’s operational flow very well for export and bookings.

## MVP capabilities (live — June 2026)

Staff (forwarder team)

| Module | Status | Description |
| --- | --- | --- |
| Export orders (PO) | Live | CRUD, SKU lines, Excel import, commercial context |
| Shipper bookings (SB) | Live | Bookings, link to orders, Excel import |
| Carrier bookings (CB) | Live | Linked to SB; INTTRA flow (mock by default) |
| Trade setup | Live | Parties, facilities, relationships, master import |
| Invites | Live | Staff (company code) and clients (contractual code) |
| Messages | Live | Staff ↔ client portal |

Client portal

| Module | Status | Description |
| --- | --- | --- |
| Trade setup | Partial | Parties and chains for their account |
| Messages | Live | Thread with forwarder |

Out of product: container tracking, vessel maps, commodity visibility.

Roadmap (placeholders, do not sell yet): import, warehouse, documents, operational finance, analytics.

## What NaoLab is not

Not a full TMS/ERP (customs, warehouse, finance end-to-end).

Not a tracking or fleet map tool.

Does not replace live carrier portals until real credentials are integrated.

## Competitive advantage

| Factor | Why it matters |
| --- | --- |
| Domain knowledge | 10+ years in freight forwarding — real flows, not hypotheticals |
| Adoption speed | Signup → first PO or booking in the same session |
| SMB pricing | From €49/month — see chapter 04 |
| Focus | Export + bookings + trade setup before expanding |

## Product roadmap — June 2026 to March 2027

Principle: nothing enters development without a pilot or paying customer signal.

| Phase | Period | Business goal | Deliverables |
| --- | --- | --- | --- |
| A — Alignment | Jun–Jul 2026 | Landing + 10 outreaches | PO→SB→CB demo; polished onboarding |
| B — Pilots | Aug–Oct 2026 | 2–3 pilots (€29/mo) | Sellable v1.1 client portal |
| C — Paid | Nov 2026–Jan 2027 | 8–12 Starter/Growth customers | v1.2 stability + 1 top integration |
| D — Milestone | Feb–Mar 2027 | PMF; €1,000–2,000 MRR | v1.3 documents or email notifications |

v1.3 (after January 2027, pick one):

Option A: basic documents (BL, packing list, invoice on PO/SB)

Option B: client email notifications on operational milestones

Deferred after March 2027: import, warehouse, analytics, tracking, native mobile app.

Jun–Jul 2026     Aug–Oct 2026        Nov 2026–Jan 2027      Feb–Mar 2027

Alignment    →   Pilots v1.1     →   Paid + v1.2        →   PMF milestone

# 04. Business model

## Pricing (to validate with market)

| Plan | Price/mo | Target | Includes |
| --- | --- | --- | --- |
| Starter | €49 | 1–3 users, basic ops | PO, SB, CB, trade setup, email support |
| Growth | €149 | Up to 10 users | All Starter + client portal + integrations |
| Pro | €299 | Teams >10 users | All Growth + analytics + dedicated onboarding |

Model: monthly or annual SaaS (2 months free on annual). No setup fees.

Early adopter pilot: €29/month — full access to live modules in exchange for biweekly feedback.

## Target unit economics

| Metric | Target |
| --- | --- |
| MRR target March 2027 | €1,000–2,000 (15–20 customers) |
| MRR target year 1 (Jun 2027) | €2,500–3,500 (~25–35 customers) |
| MRR target year 2 | €15,000 (~100+ mixed customers) |
| Churn target | < 6% monthly (v1.1) |
| CAC target | < €300 (digital + referrals) |
| LTV target (24 months) | > €1,500 per customer |

# 05. Go-to-market

## Phase 0 — Validation (Jun–Aug 2026)

Goal: 2–3 real pilot customers at €29/month.

Personal network (Maersk, Kuehne+Nagel, Noatum)

LinkedIn outreach to ops managers at small forwarders in Spain

Industry groups and forums (FETEIA, independent forwarders)

Early adopter offer with direct product input

Demo: PO → SB → CB → client portal (15 min)

## Phase 1 — Early traction (Sep 2026 – Jan 2027)

LinkedIn content: operational pain (Excel, bookings, commercial errors)

Use case + pilot testimonial on landing

Outreach: 10 conversations/week

Basic SEO: *forwarder software*, *SMB export booking management*, *forwarder operations*

## Phase 2 — Scale (Feb–Dec 2027)

Referrals: 1 free month per converted referral

Partnerships (FETEIA, logistics cluster)

Events: Logistics Spain, SIL Barcelona (if MRR > €1,500)

Logistics consultants as indirect channel

Primary short-term channel: LinkedIn + direct outreach. No paid ads until churn is controlled and messaging is validated.

# 06. Operations and execution

## Priorities — next 90 days (Jun–Sep 2026)

Weeks 1–4

☐ Register as self-employed

☐ Finalize NaoLab domain and branding

☐ Public landing — trade-ops positioning (not tracking)

☐ Demo script PO → SB → CB → portal (15 min)

☐ 10 outreaches to industry contacts

Weeks 5–8

☐ 1 active pilot on real operations

☐ Biweekly structured feedback → v1.1 backlog

☐ Client portal v1.1 if feedback confirms

Weeks 9–12

☐ 2–3 active pilots

☐ First paying Starter customers (target MRR > €200)

☐ Evaluate Kit Digital as acquisition or funding channel

## Risk management

| Risk | Prob. | Impact | Mitigation |
| --- | --- | --- | --- |
| Long sales cycle | High | Medium | €29/mo pilot; concrete ops demo |
| Churn from missing integrations | Medium | High | Prioritize 1 top integration from pilots (INTTRA, email, Excel) |
| Large competitor enters SMB | Low | High | Speed, trade-ops focus, domain as moat |
| Limited capacity (solo founder) | High | Medium | Ruthless prioritization; zero scope creep |
| Product–message misalignment | Medium | High | BP v1.1 + landing + demo aligned; do not resell tracking |

# 07. Finance

## Cost structure (initial phase)

| Item | Cost/month |
| --- | --- |
| Self-employed (flat rate, year 1) | ~€85 |
| Infrastructure (hosting, DB, domain) | ~€50–80 |
| Integrations / APIs (INTTRA, transactional email) | ~€0–50 by volume |
| SaaS tools (design, marketing) | ~€50 |
| EST. FIXED TOTAL | ~€250–350/month |

v1.1 note: tracking API costs (Safecube/Sinay) removed — out of core.

Operating break-even: ~8–10 Starter customers (€390–490 MRR). Achievable in Q4 2026 if Phase B (pilots) runs.

## Conservative forecast (v1.1 revised)

| Date | Customers | Est. MRR | Notes |
| --- | --- | --- | --- |
| Sep 2026 | 2–3 pilots | ~€90 | Symbolic price |
| Dec 2026 | 8–10 | ~€600–800 | First Starter customers |
| Mar 2027 | 15–20 | €1,000–2,000 | PMF milestone |
| Jun 2027 | 25–35 | €2,500–3,500 | Scale GTM |
| Dec 2027 | 50–70 | €5,000–7,000 | Second product lever |

Indicative projections. Update monthly with real data.

# 08. Key metrics

Track from the first month with active customers:

| Metric | Description | Frequency | v1.1 target |
| --- | --- | --- | --- |
| MRR and MoM growth | Recurring revenue and change | Monthly | Mar 2027: €1,000–2,000 |
| Churn rate | % customers cancelling/month | Monthly | < 6% |
| NPS / satisfaction | Retention signal | Quarterly | ≥ 30 on pilots |
| CAC | Cost per acquired customer | Monthly | < €300 |
| Time to value | Signup → first real PO or booking | Monthly | < 48 h |
| Most-used features | Roadmap prioritization | Weekly | PO, SB, CB, portal |
| Pilot → paid conversion | % pilots moving to Starter/Growth | Monthly | ≥ 33% |

# 09. Long-term vision

## NaoLab in 3 years

Reference for commercial operations of logistics SMBs in Spain (>500 active customers)

Spanish-speaking expansion — LATAM with a huge gap in accessible tools

Platform, not just a tool: integrations with carriers, customs, and e-commerce

Potential acquisition by a larger player, or Series A if traction justifies it

## The name

The *nao* was the ship that connected worlds and opened impossible trade routes. NaoLab connects logistics operators with the unified commercial operations they deserve — orders, bookings, and clients in one place, without enterprise ERP weight.

# 10. Next steps

## This week

☐ Publish landing with trade-ops proposition (not tracking)

☐ Demo script: PO → SB → CB → client portal (15 min)

☐ Identify 10 contacts for pilot outreach

☐ Set pilot pricing (€29) and Starter (€49)

## Next 4 weeks

☐ First pilot on real operations

☐ Biweekly feedback structure for pilots

☐ v1.1 client portal backlog prioritized from feedback

☐ Measure time-to-value from first external signup

## Before September 2026

☐ Minimum 2 active pilots

☐ Evaluate Kit Digital

☐ First metrics report (even with 1–2 customers)

☐ Document decision: Option A (documents) vs B (notifications) for v1.3

## Before March 2027

☐ 15–20 paying customers

☐ €1,000–2,000 MRR

☐ 2 publishable testimonials on landing

☐ Monthly churn < 6% for 3 consecutive months

Living document — version 1.1 · Pablo Benéitez · naolab.io

Update with each product iteration and pilot cycle.